John Sherman
Monica White
Elizabeth Smith
Team Amethyst

Playing Planning Poker helped with story point estimation. We were able to compromise on all of the stories after talking through them. Some of the stories we disagreed on at first were the emergency system and the broken dinosaur pen alert system. After discussing how hard it would be to send out text messages to everyone and have a sensor for the dinosaur pens, we agreed that these tasks were harder than some of us had initially thought.

Our means of communication was a mix of meeting in person and GroupMe. The time of day of the meetings fluctuated, but when we met in person it was usually in the evening. The length of our daily scrums varied greatly, and depended on whether we were meeting up to code together for a few hours or just checking in on GroupMe.

Using an automated test suite made it easy to run many tests at once. But normally running our code was our normal testing method. No, we did the test suite after making the main code. We prefer manually testing our code as the automated unittesting was extra. Yes, it was difficult to write tests for some of them. For select in sqllite3 or making the GUI, there was nothing to return.

We had a learning curve with Git at first, but eventually got used to it. Using Git is easier than manually merging code. We never had to revert our changes to a previous point. The entire team used it often and pushed every time we had a new update to the code.

We did a total of 124 story points over the sprint out of 884 total planned story points. We did not finish everything in the sprint. The product is not potentially shippable product. We finished all of the core/most important stories as we do have the database framework done. We would decrease the amount of planned story points in the sprint and attempt to decrease our target velocity for the sprint.
John Sherman did 37 story points, Monica White did 43 story points, and Elizabeth Smith did 44 story points.

To increase the velocity of our next sprint, we could put more hours into this project. We could also break the scrum down more and assign tasks to be done by the end of the day. I don’t think we would do scrum again as we are not very competitive people. We would use Paired Programming from Xtreme Progamming as we like to work with other people and Scrum did not make much sense to us.