John Sherman
Monica White
Elizabeth Smith
Team Amethyst

Playing Planning Poker helped with story point estimation because it gave us a starting point for assigning numbers, and allowed us to form our own opinions without outside influence at first. We discovered that we estimated the amount of effort that would have to go into tasks very differently. We were able to compromise on all of the stories after talking through them. Some of the stories we disagreed on at first were the emergency alert system and the broken dinosaur pen alert system. After discussing how hard it would be to send out text messages to everyone and have a sensor for the dinosaur pens, we agreed that these tasks should be assigned more story points than some of us had initially thought. For many of the stories, we picked a number that was somewhere in the middle of all of our guesses.

Our means of communication was a mix of meeting in person and GroupMe. The time of day of the meetings fluctuated, but when we met in person it was usually in the evening. The length of our daily scrums varied greatly, and depended on whether we were meeting in person or just checking in on GroupMe. The in person meetings lasted a few hours because we were working on code, but the GroupMe meetings lasted just a few minutes because they were quick updates.

Using an automated test suite made it easy to run many tests at once, but normally running our code was our normal testing method. The test suite did not improve the quality of our code because we made the test suite after making the main code. We preferred manually testing our code by running it after every change to catch any bugs. It was difficult to write tests for some of the functions that did not return data. For instance, the methods “select” and “makeGUI” had nothing to return, making it difficult to check that they functioned correctly through the test suite.

We had a learning curve with Git at first, but eventually got used to it. Using Git is easier than manually merging code. We never had to revert our changes to a previous point. The entire team used it often and pushed every time we had a new update to the code, so there were no issues with having different versions. Making edits and additions went very smoothly.

We had a velocity of 124 story points over the sprint. This was out of a total of 884 total planned story points. We did not finish everything in the sprint, but the product was potentially shippable. It still needs a lot of work, however. The GUI works well enough to view the data, but changing the data in the table should be integrated into the GUI in the future. We finished all of the most important stories, which included the database framework, the methods to manipulate data, and the GUI. We would decrease the amount of planned story points in the sprint because the total amount of story points we were aiming for was unattainable in two weeks.

During the sprint, John accomplished 37 story points, Monica accomplished 43 story points, and Elizabeth accomplished 44 story points.

To increase the velocity of our next sprint, we could put more hours per day into this project, but no more than 40 hours a week. We could also break the scrum down into smaller goals and assign tasks to be done by the end of the day. We would not do scrum again as we are not very competitive people. Trying to get more points than the other members of our group did not motivate us, and we preferred to work together to finish tasks. We would use the concepts of paired programming and continuous integration from Extreme Programming. We liked to work together and run the whole system every time anyone made a change. We would also like to use Kanban because it has a flexible, ongoing list instead of racing to get everything done in two weeks. We also like Kanban because it does not require a daily stand up. We prefer to just inform each other of problems as they arise. Also, sometimes not a lot ofprogramming gets done in one day. For instance, we were much more likely to program a lot on a Saturday as opposed to a Monday when the entire day is packed with other homework. Kanban would be more flexible and allow us to program at our own pace when it is convenient.